# Flappy Continents

## Flappy Continents (student proposal)

Assessment: 🔶 Fit with adjustments · Category: Games · Assessed: 2026-07-28 · Status: awaiting instructor approval

Proposal (as submitted): A Flappy Bird–style one-touch game where the characters and environments are themed to the 7 continents, with flying (moving) platforms in the sky in addition to static grounded platforms.

Adjustments required for approval:

- The obstacle system must be a genuine data-driven procedural pattern engine — flying/moving platforms with authored movement patterns (path, speed, phase), gap and spacing curves — not a handful of hard-coded static pipes. This is what makes the real-time C++ loop load-bearing enough for six CS students.

- The 7 continents must be a data-driven content pipeline (each continent = biome config + parallax layers + hazard/platform set + character skins, loaded from data with hot-reload), not seven hard-coded scenes.

- Ship a custom pattern & continent-theme editor as the project's tool (M2 G2): author obstacle/platform patterns and continent themes and preview them live, without recompiling.

- Leaderboards must run through Firebase with server-checkable score integrity — each run reproducible from a seed + input log (the Replay System requirement) so submitted scores are verifiable, not trusted client values.

References:

- Flappy Bird (official)

- Jetpack Joyride Classic — Halfbrick (official)

- Subway Surfers — "World Tour" themed locations (Wikipedia)

### Core Tech Requirements

Legend: ✅ Applies directly | 🔶 Applies with domain adaptation | 🔵 Optional | ❌ Not needed | ⏭️ Second trimester

| Core Tech Requirement | Flappy Continents |
| --- | --- |
| External Database (Firebase) | ✅ |
| Authentication ⏭️ | ⏭️ |
| Analytics ⏭️ | ⏭️ |
| C++ Performant Service | 🔵 |
| Real-time C++ Simulation Loop | ✅ |
| Application Communication | 🔵 |
| Continuous Integration | ✅ |
| Data-Driven Architecture | ✅ |
| Front-end + Local Backend | ✅ |
| Custom Tools Development | ✅ |
| 2D Graphical Output | ✅ |
| 3D (strong students only) | ❌ |
| Networking System | ❌ |
| Replay System — record & playback of game sessions (new) | ✅ |

How each requirement applies:

Platform fit: Web browser on mobile and/or Native mobile (Pixel 8a/9a) — one-touch tap play is mobile-native; PC is the development/debug vehicle only.

Front end: Parallax continent rendering, character + skin sprites, moving/flying platforms, tap input, score HUD, menus and continent select. Languages: C++, GLSL.

Back end: Fixed-timestep physics, the procedural pattern/spawn engine, scoring & run statistics, continent/theme & pattern data, Firebase leaderboards and unlock persistence. Languages: C++.
Backend scope: Local now, server-ready (T2) — the score-validation service can lift onto the Linux server in T2.

- Simulation loop: a fixed-timestep loop runs the tap-to-flap physics and ticks the moving/flying-platform pattern spawner every frame — deterministic and load-bearing, not decorative.

- Data-driven: continents (biome, parallax layers, hazard/platform sets), obstacle/platform movement patterns, character skins and per-continent difficulty curves are all defined as JSON with hot-reload.

- Custom tool: a pattern & continent-theme editor — place and tune platform patterns, assemble a continent's layers and hazards, preview live.

- External DB: Firebase leaderboards + unlocked-continent/skin persistence. Auth ⏭️: optional accounts for cross-device leaderboards (T2). Analytics ⏭️: per-continent difficulty/drop-off funnels (T2).

- 2D: parallax continent backdrops, sprite characters, animated flying platforms, flap/score/crash VFX. 3D: not needed. Networking: none — leaderboards are asynchronous through Firebase, not a custom real-time layer.

- Replay System: each run is recorded as seed + timestamped input log and re-simulated deterministically — it validates leaderboard scores and powers a share-a-run feature.

### Suggested Tech Goals

G1–G3 ⭐ are the common goals (fixed for all categories); the other 3 are picked from the Games pool in milestone-goals-pool-per-category.md (G1–G3 ⭐ common, G4+ picks).

M1:

- G1 ⭐ Application Shell, Real-time C++ Simulation Loop, Input & Core Logic

- Tech & dependencies

  - Tech: SDL2 shell with a fixed-timestep loop driving tap-to-flap gravity/impulse and the scrolling world; low-latency single-touch input; C++17/20, CMake, Git.

  - Prerequisites: None — foundation of this project.

  - Feeds into: Every other goal; M1 G5 physics and M1 G7 pattern spawner run on this tick; M2 G12 replays it.

- G2 ⭐ Data-Driven Architecture of Core Objects / Entity System

- Tech & dependencies

  - Tech: Continents, parallax layers, platform-movement patterns, hazard sets, character skins and difficulty curves as JSON data assets (nlohmann/json) with hot-reload.

  - Prerequisites: G1 (loop & entity update hooks).

  - Feeds into: M1 G4/G7 (they consume this data); M2 G2 (the editor authors this format).

- G3 ⭐ Debugging, Profiling, Stress Test & CI

- Tech & dependencies

  - Tech: ImGui overlays (frame time, active platforms, collision debug), Tracy profiling, Catch2 tests; stress test = an auto-flap bot running dense patterns for a simulated long session; Windows + Linux CI.

  - Prerequisites: G1 (loop to instrument).

  - Feeds into: M2 G3; the deterministic behaviour M2 G12 relies on.

- G5 Physics & Collision — flap gravity/impulse and collision against gaps, grounded platforms and moving/flying platforms.

- Tech & dependencies

  - Tech: Custom 2D integrator for the bird plus AABB/swept collision against static and moving platforms (GLM); deterministic so replays and server validation match.

  - Prerequisites: G1 (fixed tick), G2 (platform definitions).

  - Feeds into: The core fail condition; M2 G12 (replays re-run this sim).

- G7 Procedural Level Generation — the moving/flying-platform pattern spawner that makes the endless run interesting.

- Tech & dependencies

  - Tech: Seeded pattern spawner composing authored platform patterns (path, speed, phase) into an endless stream with difficulty-curve pacing per continent; identical seed → identical run.

  - Prerequisites: G1 (tick), G2 (patterns as data).

  - Feeds into: M2 G2 (editor authors patterns), M2 G12 (seed drives replays).

- G4 2D Graphics — parallax continent rendering and sprite/animation drawing.

- Tech & dependencies

  - Tech: Layered parallax scrolling per continent, sprite batching for character/skins and platforms, FreeType score text; SDL2/OpenGL, GLSL, stb_image.

  - Prerequisites: G1 (loop & window).

  - Feeds into: Every continent's look; M2 G4 (advanced VFX) builds on it.

M2:

- G1 ⭐ Architecture — Optimization & Platform Validation

- Tech & dependencies

  - Tech: Tracy-guided optimization of spawn/render hot paths, sprite-atlas memory budgeting, and Emscripten/WASM + Pixel 8a/9a validation of the tap loop.

  - Prerequisites: All M1 goals.

  - Feeds into: The mobile deliverable (M2 G15) and showcase stability. AC includes: showcase build runs on the mobile target.

- G2 ⭐ Content Editor — Core — the pattern & continent-theme editor (the project's primary tool).

- Tech & dependencies

  - Tech: Place/tune platform patterns on a timeline, assemble a continent (parallax layers, hazards, skins), JSON round-trip with live in-editor preview and undo/redo.

  - Libraries/Software: Dear ImGui, nlohmann/json, the project's SDL2/OpenGL renderer (pattern/continent preview).

  - Prerequisites: M1 G2 (data format), M1 G7 (spawner used for preview).

  - Feeds into: All 7 continents' content; the content-creation showcase.

- G3 ⭐ CI — CMake, Code Quality, Build Standards & Packaging

- Tech & dependencies

  - Tech: CMake presets, clang-format/clang-tidy gates, packaging of native + Emscripten web builds via GitHub Actions.

  - Prerequisites: M1 G3.

  - Feeds into: Release/showcase builds of every goal.

- G8 Firebase — Accounts, Leaderboards & Analytics — global and per-continent leaderboards.

- Tech & dependencies

  - Tech: Firestore leaderboards + unlocked-continent/skin persistence, optional Auth accounts, Analytics events for per-continent difficulty — REST from C++.

  - Prerequisites: M1 G2 (score/run data model).

  - Feeds into: Competitive showcase; validated by M2 G12.

- G12 Replay System — Record & Playback — deterministic replays for score validation and share-a-run.

- Tech & dependencies

  - Tech: Record seed + timestamped input log; re-simulate through the deterministic tick; playback controls; server-side re-run validates submitted scores.

  - Prerequisites: M1 G1 (deterministic loop), M1 G5 (deterministic physics), M2 G8 (scores to validate).

  - Feeds into: Leaderboard integrity and the share-a-run showcase feature.

- G15 Mobile Platform Port — the first-class mobile output.

- Tech & dependencies

  - Tech: Touch-tap mapping, safe-area/thumb-zone layout, on-device frame budgeting; Android NDK or Emscripten build for the reference phone.

  - Prerequisites: M2 G1 (optimization & platform validation).

  - Feeds into: The native-mobile deliverable named in the platform fit.

### Track Goals & Team Composition

Recommended composition: 6 CS + 1 Design + 2 Art (9) — seven themed continents of environments, character skins and parallax layers is the dominant art surface; a solo designer carries the single-mechanic loop, feel and progression (rules: min 1 Design mandated, max 9 total, D+A ≤ 3; see team-formation.pdf).

Track goals — suggested Design / UI-UX / Art / TEAM picks for this project; deliverables & quality ladders live in the track pool documents. Design goals for Games come from the benchmark-anchored Games Design pool (`design-goals-pool-games.pdf`).

- Design M1:

  - D1 ⭐ Features Design Document (benchmark-informed — Flappy Bird core loop + Subway Surfers "World Tour" theming as primary/secondary benchmarks; scope calibrated to a ★ rating)

  - D2 Core Gameplay Loop Prototype (tap-to-flap toy proving the feel — default mandated-designer pick)

  - D4 Game Feel & Touch Interaction Specification (tap response, forgiveness, moving-platform readability — only with a 2nd designer)

- Design M2:

  - D1 ⭐ Features Design Iteration & Showcase Readiness (the 7-continent scope proven demoable, sharpened against the benchmark)

  - D8 Monetization & Scope Integrity (cosmetic continent/character skins, clean model; cut anything that endangers a demoable 7-continent showcase — only with a 2nd designer)

- UI/UX M1 (graded by the Design instructor for the Games category):

  - U1 ⭐ UI Standards & Wireframe Baseline (main menu, continent select, tap-readable score HUD)

- UI/UX M2:

  - U1 ⭐ Functional UI & Usability (Games required screens: Start, Pause, Resume, Quit-with-confirmation, How to Play, continent select, readable HUD; first-time users unaided)

  - U2 ⭐ UX Validation & Final Polished UI (tested with real players; animated, alive)

  - U5 Mobile UX Adaptation & Ergonomics (thumb-zone tap, one-handed play on Pixel 8a/9a)

- Art M1: 2 artists (character + 7-continent environment surface)

  - A1 ⭐ (mockups: main menu + one continent scene)

  - A2 Character Concepts (base character + per-continent skins)

  - A3 Environment, Props & VFX Concepts (continent biomes, parallax layers, flying-platform art)

- Art M2:

  - A1 ⭐ Critical asset production across the shipped continents

  - A3 Environment Alive (parallax ambient animation per continent)

  - A5 VFX (flap trails, score bursts, crash)

- TEAM M1:

  - TA1 ⭐ Overall Audio Experience — initial BGM/SFX from the week-5 needs list present & working in the prototype (flap, score, crash; one continent's ambience), suitable and correctly triggered.

  - TA2 ⭐ Audio Engine Functionality — data-driven audio pipeline (swap a continent's music/SFX without recompiling) + reliable multi-channel playback.

- TEAM M2:

  - TA1 ⭐ Overall Audio Experience — Games floor: ≥1 BGM per continent theme + ≥6 SFX types in the showcase build, correctly triggered.

  - TA2 ⭐ Audio Engine Functionality — audio de/serialised, continent-music crossfades, full multi-channel playback the build needs.

  - TP1 ⭐ Final Presentation — 7 min in front of class + instructors: live custom-tools showcase (the pattern/theme editor), prototype demo, team post-mortem (wk14).

Generated by the Project Proposal Assessor skill · grounding: live folder · references verified 2026-07-28.