# Singapore Elections Live Map

## Singapore Elections Live Map (student proposal)

Assessment: 🔶 Fit with adjustments · Category: GovTech · Assessed: 2026-07-05 · Status: awaiting instructor approval

Proposal (as submitted): A world representing the Singapore map, showing an election preview for the various districts. Real-time feeds during election day: live vote counts, live results, and comparison of the various political parties' results.

Adjustments required for approval:

- A C++ election-feed simulator must drive the system (GovTech pool M1 G14): real election feeds won't be live during the trimester, so seeded, configurable vote-arrival scenarios (turnout curves, batch arrivals per district) are what make the real-time loop load-bearing and every demo reproducible.

- The map must be custom-rendered 2D — district polygons (e.g. from data.gov.sg GeoJSON boundaries) tessellated and drawn with the team's own OpenGL renderer, with choropleth coloring and animated transitions. Embedding a web map library would void the 2D requirement.

- Tallies and projections computed in the C++ service — running counts, swing vs. baseline, winner projections — with Firebase used only for persistence and fan-out to viewers, not as the computation engine.

References:

- Elections Department Singapore — official, incl. electoral division maps

- 270toWin — interactive election results maps

- data.gov.sg — Singapore open data portal (election datasets, GeoJSON boundaries)

### Core Tech Requirements

Legend: ✅ Applies directly | 🔶 Applies with domain adaptation | 🔵 Optional | ❌ Not needed | ⏭️ Second trimester

| Core Tech Requirement | Singapore Elections Live Map |
| --- | --- |
| External Database (Firebase) | ✅ |
| Authentication ⏭️ | ✅ |
| Analytics ⏭️ | ✅ |
| C++ Performant Service | ✅ |
| Real-time C++ Simulation Loop | ✅ |
| Application Communication | ✅ |
| Continuous Integration | ✅ |
| Data-Driven Architecture | ✅ |
| Front-end + Local Backend | ✅ |
| Custom Tools Development | 🔶 |
| 2D Graphical Output | 🔶 |
| 3D (strong students only) | ❌ |
| Networking System | 🔵 |
| RBAC & Audit Logging — roles + immutable action trail (new) | ✅ |

How each requirement applies:

Platform fit: Web browser on mobile + Native PC (operator ops) — public results viewing is web-first (WASM build); the operator/admin dashboard is the PC ops side.

Front end: Choropleth Singapore map (district polygons, animated color transitions), party comparison charts, live results ticker. Languages: C++, GLSL (via WASM); HTML/JS/CSS shell.

Back end: Election-feed simulator & ingest engine, tally/projection engine, audit log, Firebase persistence & fan-out. Languages: C++.
Backend scope: Server-indicated (T2) — many viewers sharing one live result state; Firebase bridges T1, a real push server is the T2 path.

- Simulation loop: the election-day engine — simulated vote batches arriving per district, ordered ingest, running tallies and projections recomputed continuously, map/charts animating in real time.

- Data-driven: districts (boundary polygons), parties, candidates and feed scenarios all defined as data; swapping a scenario file replays a different election night.

- Custom tool (adapted): election setup editor — districts, parties, candidates and feed scenarios.

- External DB: result snapshots and viewer fan-out. Auth: operator/admin accounts (ties into the purple requirement). Analytics ⏭️: per-district viewership and query stats.

- 2D (adapted): custom-rendered choropleth map with polygon tessellation, plus custom-rendered comparison charts. 3D: not needed. Networking: 🔵 live push to web viewers (WebSockets; Firebase bridge in T1).

- RBAC & audit logging: operators vs. admins vs. public viewers; every ingested batch, correction and result amendment lands in an immutable audit trail — election-integrity by construction.

### Suggested Tech Goals

G1–G3 ⭐ are the common goals (fixed for all categories); the other 3 are picked from the GovTech pool in milestone-goals-pool-per-category.md (G1–G3 ⭐ common, G4+ picks).

M1:

- G1 ⭐ Application Shell, Real-time C++ Simulation Loop, Input & Core Logic

- Tech & dependencies

  - Tech: SDL2 window (PC) and Emscripten/WASM shell (web) over one C++ core; fixed-timestep loop driving feed ingest, tally updates and map animation; C++17/20, CMake, Git.

  - Prerequisites: None — foundation of this project.

  - Feeds into: Every other goal; M1 G4 ingest and M1 G14 simulator tick inside this loop.

- G2 ⭐ Data-Driven Architecture of Core Objects / Entity System

- Tech & dependencies

  - Tech: Districts (boundary polygons), parties, candidates and feed scenarios as JSON (nlohmann/json) with hot-reload; GeoJSON import for real Singapore boundaries.

  - Prerequisites: G1 (loop & hooks).

  - Feeds into: M1 G5 (map geometry), M1 G14 (scenario definitions), M2 G2 (editor edits this data).

- G3 ⭐ Debugging, Profiling, Stress Test & CI

- Tech & dependencies

  - Tech: ImGui overlays (batches/s, tally latency, render ms), Tracy profiling, Catch2 stress tests replaying full election nights at high speed, GitHub Actions Windows+Linux matrix plus a WASM build job.

  - Prerequisites: G1 (loop to instrument).

  - Feeds into: M2 G3; deterministic replays underpin M2 G10 projection tests.

- G4 Real-time Feed / Queue Engine — ordered ingest of per-district vote batches; the pipeline everything downstream consumes.

- Tech & dependencies

  - Tech: Ordered batch queue with timestamps, idempotent ingest (corrections re-apply cleanly), running per-district and national tallies in C++.

  - Prerequisites: G1 (loop), G2 (district/party model).

  - Feeds into: M2 G10 (projections read the tallies), M2 G7 (every batch is audited), the live map coloring.

- G5 2D Map / Dashboard Rendering — the custom-rendered Singapore choropleth and live charts; the face of the product.

- Tech & dependencies

  - Tech: Polygon tessellation of district boundaries to OpenGL triangles, choropleth coloring with animated transitions, pan/zoom camera, FreeType labels, custom bar/line charts.

  - Prerequisites: G1 (render loop), G2 (boundary data).

  - Feeds into: M2 G11 (report visuals), M2 G2 (editor live preview); every visible pixel of the demo.

- G14 Domain Simulation Core — the election-day feed simulator (adjustment 1): seeded scenarios that make the system testable and demoable.

- Tech & dependencies

  - Tech: Seeded scenario playback — turnout curves, batch arrival schedules, per-district party distributions, correction events — generating the vote stream M1 G4 ingests.

  - Prerequisites: G1 (clock), G2 (scenario data).

  - Feeds into: All development and demos; M2 G10 validates projections against simulated ground truth.

M2:

- G1 ⭐ Architecture — Optimization & Platform Validation

- Tech & dependencies

  - Tech: Tracy on ingest/tessellation paths, ASan on MSVC, batching for map redraws; validation of the WASM build on mobile browsers at full feed rate.

  - Prerequisites: All M1 goals.

  - Feeds into: Smooth election-night demo on phones; headroom for M2 G10.

- G2 ⭐ Content Editor — Core — the election setup editor: districts, parties, candidates, feed scenarios.

- Tech & dependencies

  - Tech: Editor for district metadata, party/candidate lists and feed-scenario parameters with JSON round-trip and an undo/redo command stack.

  - Libraries/Software: Dear ImGui, nlohmann/json, project's OpenGL map renderer (live preview)

  - Prerequisites: M1 G2 (data model), M1 G5 (map view), M1 G14 (scenario schema).

  - Feeds into: Every configured election; scenario variety for the showcase.

- G3 ⭐ CI — CMake, Code Quality, Build Standards & Packaging

- Tech & dependencies

  - Tech: CMake presets, clang-format + clang-tidy gates, GitHub Actions matrix producing the Windows build and the deployable WASM bundle, replay-based regression tests.

  - Prerequisites: M1 G3 (incl. WASM job).

  - Feeds into: The shareable web demo URL; guards tally determinism.

- G7 RBAC & Audit Logging — the category's purple requirement: roles plus an immutable trail of every batch and correction.

- Tech & dependencies

  - Tech: Role model (admin / operator / public viewer) enforced across editor and ingest, append-only audit log of batches, corrections and amendments with actor + timestamp, audit viewer UI.

  - Prerequisites: M1 G4 (ingest events), Firebase Auth basics.

  - Feeds into: The election-integrity story of the demo — show a correction, then show its audit trail.

- G10 Prediction Engine — winner projections and swing analysis computed in C++; the "broadcast studio" feature.

- Tech & dependencies

  - Tech: Running projections per district (share of count reported, historical baselines, confidence bands), swing vs. previous election, "projected winner" calls with thresholds.

  - Prerequisites: M1 G4 (tallies), M1 G14 (ground truth to validate against), M2 G1 (headroom).

  - Feeds into: M2 G11 reports; the most impressive live moment of the showcase.

- G11 Reports & Transparency Dashboards — final results, party comparisons and exportable summaries.

- Tech & dependencies

  - Tech: Post-election dashboards — party comparison, turnout, seat totals, per-district breakdowns — custom-rendered and exportable (PNG/CSV) for transparency.

  - Prerequisites: M1 G4 + M2 G10 (data and projections), M1 G5 (chart rendering).

  - Feeds into: The final deliverable a viewer or journalist would actually use.

### Track Goals & Team Composition

Recommended composition: 6 CS + 2 Design + 0 Art — a data-viz/iconography surface (map styling, party palettes) fits GovTech's 0-artist norm; with 0 artists the Design conditionals are mandatory picks, so the second designer slot is strongly advised (and used below).

Track goals — suggested Design/Art picks and TEAM notes for this project; deliverables & quality ladders live in the Design, Art and TEAM pool documents.

- Design M1:

  - D1 ⭐ Features DD — viewer + ops blueprint (who watches, who operates the feed), trust & neutrality mandate

  - D2 Prototype — map → constituency drill-down → live update loop, both roles clickable

  - D5 Status & alert conventions spec — live-update ergonomics (counting/called/confirmed states, change flashes)

  - D11 Art POC (conditional — no artist) — civic map styling, colorblind-safe party palette, iconography

- Design M2:

  - D1 ⭐ Features Design Iteration & Showcase Readiness

  - D6 Service polished — feed → tally → map update → viewer, end to end on an election-night scenario

  - D8 Status & notification pass — result-confirmed moments with clarity and neutrality

  - D11 Art Implementation Quality (conditional)

- UI/UX M1:

  - U1 ⭐ UI Standards & Wireframe Baseline — the D5 conventions and wireframes are assessed in this review (one flow map serves both)

- UI/UX M2:

  - U2 ⭐ UX Validation & Final Polished UI — UX validation + final polished UI

  - U1 ⭐ Functional UI & Usability — GovTech screens: viewer map home · constituency drill-down · party comparison · ops/feed dashboard · settings · help; both roles navigable unaided

- Art: 0 artists — the Design conditionals (M1 D11 Art POC / M2 D11 Art Implementation Quality) cover the art surface.

- TEAM M1:

  - TA1 ⭐ Audio Direction & Plan — restrained civic cue set (result update, constituency called, alert)

- TEAM M2:

  - TA1 ⭐ Audio Integration & Quality — GovTech floor: no BGM; ≥5 cues (result update, constituency called, alert, error, success), every cue paired with a visual equivalent

  - TP1 ⭐ Final Presentation — 7 min in front of class + instructors: live custom-tools showcase, prototype demo, team post-mortem (wk14)

Generated by the Project Proposal Assessor skill · grounding: live folder · references verified 2026-07-05 · track goals & unified workbooks retrofitted 2026-07-12.